User Stories

# FlyAway.com

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User Story 1:**  Welcome Screen with Project Name and Login, Registration buttons | | | | | | | | | | | | |
| Tasks | Estimated Time | | | | | | Story Points | | | | | |
| Design and implement a user friendly ,  Welcome message with the project name. Display buttons for user registration and login. Make the appearance clean and keep details precise. | 1 hour | | | | | | 3 | | | | | |
| **User Story 2:**  Create a registration page and save registered user in the database. | | | | | | | | | | | | |
| Tasks | | Estimated Time | | | | | | Story Points | | | | |
| * Design the Registration jsp page. * Create the Dao layer * Create the Service layer * Create the controller | | 1 hr | | | | | | 5pts. | | | | |
| **User Story 3:**  Implement user login jsp page. | | | | | | | | | | | | |
| Tasks | | | Estimated Time | | | | | | | Story Points | | |
| 1. Allow registered user to login 2. User can login as User/Admin 3. Check database to see whether the user registered. 4. If the user registered redirect to the home page. 5. If the user is admin, redirect to admin home page. | | | 3 hours | | | | | | | | 5 pts | |
| **User Story 4:**  Design and implement the home page if user logged in as User privilege. | | | | | | | | | | | | |
| Tasks | | | | Estimated Time | | | | Story Points | | | | |
| Design and implement the following path for User logged in as User privilege.   * Home page to enter/select flight details such as Start date, End date, Source, Destination, and number of travellers. * Show the list of available flights from the master list based on user’s above selection. * If the user selects the flight of his/her choice from the displayed list, navigate the user to Customer Information page. * In the Customer Information page provide form to collect details of the customer such as First Name, Last Name, Email, Phone, and Social Security Number. * Navigate the customer to dummy Payment page and provide form to collect Credit Card Number, Expiration date and Pin number. * Once Payment successful, provide confirmation message for booking with details. | | | | 10 hour | | | | 8 points | | | | |
| **User Story 5:**  Design and implement the home page if user logged in as Admin privilege. | | | | | | | | | | | | |
| Tasks | | | | | Estimated Time | | | | Story Points | | | |
| * Navigate the User to Admin page. * In the Admin Page provide the following options  1. Change Password 2. Add/ Delete flight from the Master flight list 3. Add/ Delete flight from the Master Airline list. 4. Add/ Delete flight from the Master Source and Destination list. | | | | | 10 hours | | | | 8 points | | | |
| **User Story 6:**  Set up github and push the code to github repository. | | | | | | | | | | | | |
| Tasks | | | | | | Estimated Time | | | | | | Story Points |
| Set up a github account and push the code to the repository and share the link. | | | | | | 1 hr | | | | | | 5 points |